SUPPLY AGREEMENT:

SUPPLY, INSTALLATION, TRAINING AND COMMISSIONING FOR SURVEYING EQUIPMENT AND ACCESSORIES.

CONTRACT No: No. 022/HIHD_DC/2024

BETWEEN

HAND IN HAND FOR DEVELOPMENT (HIHD)

AND

KASAH TECHNOLOGIES

This Supply Agreement “the Agreement” is entered into on force at the effective date.

Between

Hand in Hand for Development (HIHD),a non-profit organization from Rwanda that works with widows leaving with HIV/AIDS,  orphans and youth where it provides support on healthcare and economic growth, with registration number, whose registered head office is located at Gisenyi Sector/Rubavu District Western Province, Rwanda represented by its Executive Director, Patient NIYITEGEKA which expression shall where the context so admits include its assignees, transferees, legal representatives, successors in title, hereinafter referred to as the “Buyer” on one hand;

And

KASAH TECHNOLOGIES, a private company by shares organized under the laws of The Republic of Rwanda, Company Registration number 119138279 whose registered office is located at KIMISIGARA, NYARUGENGE, RWANDA represented by SANO HUGO the Managing Director which expression shall where the context so admits include its assignees, transferees, legal representatives, successors in title, hereinafter referred to as the “Supplier” on the other hand.

Both the Buyer and the Supplier shall hereinafter collectively be referred to as the “Parties” and individually as the “Party”.

### WITNESSETH

Whereas, the Buyer has tendered for the framework supply and installation of water supply system, greenhouse   construction materials at Rubavu District, Rwanda.

Whereas, based on The Suppliers Proposal Document DCS564., and based proposal of the supply and installation of water supply system, greenhouse construction materials at Rubavu District in Rwanda of which The Supplier has been awarded this contract.

NOW, THEREFORE, subject to the terms and conditions hereinafter set forth, and to the mutual convents contained herein, the parties agree as follows.

Article 1. DEFINITIONS

  - As-Built Documents. The Supplier shall maintain at the Project Site for the Buyer and Engineer's use one record copy of the Installation and operational and maintenance manuals and Drawings and Specifications, Change Orders, and other modifications ("As-Built Documents"). The As-Built Documents must be delivered to the Buyer within 30 days after the Buyer's acceptance of the site.

  - Supply Agreement Documents. Documents comprising the Buyer's Supply agreement with

the Buyer for completion of the Project

  - Differing Site Conditions. Conditions at the Project Site which are unknown physical conditions of an unusual nature, which differ materially from those ordinarily found to exist and generally recognized as inherent in installation, testing and commissioning activities of the character provided for in the Supply Agreement Documents. Conditions of which the Supplier knew, or which should reasonably have been, discovered as a result of the Supplier's required investigations are not Differing Site Conditions.

  - Engineer. The Engineer for the Project is from DC SURVEY LTD

  - Final Completion. The point at which Substantial Completion has been achieved, all punch list items noted at Substantial Completion have been completed, and the Supplier has delivered to the Buyer all documents in materially complete form which it is required to deliver to the Buyer as a condition to receiving final payment for the Work. (After latent defect period),

  - Effective date: A date that the contract takes effect.

  - Laws.   All applicable laws, codes, regulations, ordinances, or statutory requirements of any governmental authority having jurisdiction over the Work including, without limitation, those laws relating to building design, construction, use or occupancy, payment of contractors or Suppliers, employees, and health and safety.

  - Losses. Claims, damages, losses, expenses, causes of action, and costs, including reasonable attorneys' fees.

  - Milestone Completion Date. A date by which the parties have agreed a defined portion of the Work (a Milestone) shall be Substantially Complete. (Commissioning)

  - Plant. The Goods and services to be delivered by the Supplier for the Project.

  - Project. The Project consists generally of Supply, installation, training and commissioning for surveying equipment and accessories.

  - The Project Site is Rubavu District, Rwanda.

  - Scheduled Completion Date. The date by which the Supplier has agreed to achieve Substantial Completion of the Work, as that date may be modified in accordance with the Supply Agreement. See Annex 2

  - Specifications. That portion of the Supply Agreement Documents consisting of the written requirements for materials, equipment systems, standards, and workmanship for the Work and for performance of related services.

  - Submittals. Shop drawings, samples, diagrams, product data or other materials or information specially prepared or obtained by the Supplier to illustrate some portion of the Work.

  - Supplier. A person or entity that supplies materials or equipment’s to the buyer for use in the Work, pursuant to a supply agreement with the buyer, including installation, commissioning, training, Commercial Production, and hand over.

  - Works: The supplier shall deliver, install, test, commission, and train users on the supplied equipment

as per Supplier's proposal document DCS671-43

Article 2:       Scope of Supply

The Supplier shall:

- Supply, installation, training and commissioning for surveying equipment and accessories.

- Calibration of all the supplied equipment.

- Train laboratory operators

- The scope of supply is defined as per the proposal No DCS671-43 presented under annex 1 of the contract.

Article 3: INCOTERMS

Incoterms: DDP Rubavu District, delivery at Hand in Hand for Development offices,

Article 4.	PRICE AND TERMS OF PAYMENT

The buyer HAND IN HAND FOR DEVELOPMENT (HIHD) shall pay to Supplier the amount of 384,644,600 RWF inclusive of tax (three hundred eighty-four million six hundred forty-four thousand six hundred) for the entire Works, in the following instalments as agreed in Supplier tender document No DCS671-43

Terms of Payment:

All payment shall be made through bank transfer with the following instalments:

- 20% advance payment of the total contract amount upon contract signing and against the provision of bank or financial institution guarantee (BK Insurance) by the Supplier.

- 70% of the total Amount upon delivery at the site, of all goods within 7 days after submission of shipping documents and invoice. Partial delivery, and partial payment are allowed.

- 10% of the total contract amount to be paid after installation, testing, commissioning, and training of users within 7 days. Also, the 10% shall be paid against the confirmed 10% of contract amount for 12 months performance guarantee by the bank or financial institution. (BK Insurance)

All payments must be made by cheque or bank transfer to an account in our name using the bank details below:

SUPPLIER BANK ACCOUNT

Bank: EQUITY BANK RWANDA

Account #: 4003200476274

Article 5.     Contract duration and delivery schedule, and defect reliability period.

- The contract shall be valid for 24 weeks from effective date

- All the equipment shall be delivered, at Rubavu District,Hand in Hand Head office within 08-10 weeks from the date of contract signature and receipt of proof of advance payment.

- Installation and training by DC SURVEY: 2 weeks maximum

- The defect reliability period for equipment is 12 months from take-over date no later than 15 months from shipment.

Article 6:  CORRESPONDENCE (other than invoicing) & ACKNOWLEDGMENT

- Buyer's Address - All correspondence and acknowledgment pertaining to this Supply Agreement is to be submitted to:

EXECUTIVE DIRECTOR of HAND IN HAND FOR DEVELOPMENT

B: Supplier’s address:

MANAGING DIRECTOR of KASAH TECHNOLOGIES LTD

Article  7: INSURANCE VESTING

Supplier hereby agrees that in the event the goods are damaged or destroyed prior to deliver Surveying equipment on site, all insurance proceeds due and owing with respect to such goods shall be assigned to Buyer up to the amount paid to Supplier for such goods.

The Buyer shall produce to the Supplier, copies of insurances policy to demonstrate the appropriate cover of its premises and their content issue that may occurred due to the buyer staff or third parties’ manipulation of good and services including death or personal injury, or loss of or damage to property.

Any damages that is caused by Supplier on the equipment during commissioning shall be the responsibility of the supplier including the transport costs and actual spare part costs. If damage is caused by Buyer, Buyer shall be the sole responsibility of the supplies including the transport costs and actual spare part costs. Supplier shall submit all insurance document of its personnels.

Article 8: EXPEDITING

    - Shop Milestone Schedule - Supplier comply with a Shop Milestone Schedule as stated in the annex 2 Major milestones related the plan of supplying, installing, Training of users and equipment commissioning.

Article 9: COMPLIANCE AND QUALITY ASSURANCE REQUIREMENTS

    - Materials - All materials/equipment provided shall be of new manufacture. No used surplus, new surplus, rebuilt, re-manufactured or reconditioned materials/equipment will be allowed unless pre-approved in writing by Buyer. Supplier shall provide reasonable documentation and satisfactory evidence as to the source, kind, and quality of materials/equipment.

    - Local statutory; The Supplier shall comply with such Statutory Requirements in its own country as are explicitly provided for in the Specifications. The buyer shall comply with all regulatory requirements including products registration.

    - Product safety: CE compliance: is requirement in the Republic of Rwanda, or Inyange requirement unless specified in the Supply Agreement. In which case all goods supplied must comply with EU Directives relating to product safety and CE marking. These Directives indicate whether each shipment must be covered by a "Declaration of Conformity'' or a "Declaration of Incorporation" dependent on the category of goods being supplied. Unless otherwise stated on this Supply Agreement the material supplied is to adhere to the latest revision of the specified standard.

Article 10 GENERAL PROVISIONS

## Acceptance: of this Agreement and its Annexes entails the waiving by the Supplier of its General Conditions of Sales.

## Termination: Should it occur that either party fails to perform one or more of the obligations whatsoever devolving upon it by virtue of this Agreement or either party no longer wishes to continue with the arrangement, then this Agreement may be terminated in full right, thirty (30) days after an official notice has been issued by means of a registered letter with acknowledgment of receipt forwarded by the injured party at the discretion of the other party. Prior to termination of this Agreement, any aggrieved party shall have the right to claim for damages to the extent of damages caused by another party.  Termination shall not be binding unless all damages to the injured party have been compensated for.

## Assignments: both parties shall not assign this Supply Agreement wholly or in part, voluntary, by operation of law, or otherwise without first obtaining the written consent of the Buyer. Subject to the foregoing, the provisions of this Supply Agreement shall extend to the benefit of and be binding upon the successors and assigns of the parties hereto.

## Delay Penalties: If the Supplier fails without justification, to deliver by the delivery period specified in the present contract or by the time of a requested extension. The Supplier shall pay a sum by way of liquidated damages equal to one thousandth (1/1000) of the non-delivered goods, for each day of delay. Once the maximum of the 5% of the non-delivered goods is reached, the Buyer may terminate the contract partially or totally"

## Delayed payment: The supplier reserves the right to charge interest on delayed payment from 30 days from the receipt of invoice date, at the higher of 5% per annum or three (3) times the legal interest rate.

## Precedence/ priority of documents: The Supply Agreement Documents shall be read together, the particular taking preference over the general. Where conflict may exist, the order of precedence shall be as follows:

- This Supply Agreement

- The Supplier Proposal No DCS671-43 Annex 1

Article 11	DISPUTE SETTLEMENT MECHANISM

  - This Agreement shall be interpreted and governed by the laws of RWANDA Should any dispute arise between the two parties; the aforementioned parties hereby undertake to find an amicable settlement in the first instance.

  - Where the amicable settlement is not implemented, with the practical effect that the dispute remains unresolved, the dispute will be referred to the Kigali International Arbitration Court (KIAC) rules of the Republic of Rwanda and will be adjudicated in accordance with its rules and procedures.

  - The English language shall be used for the arbitration procedure.

  - Duty to Proceed During Pendency of Claim or Dispute.   If any claim or dispute arises involving the Supply Agreement, the Supplier shall proceed with the Work, without interruption or delay, shall follow the Buyer's directions, and may bring a claim as provided in this Article. This item can be valid for a duration of 15 days. If claim is not solved or parties do not agree to proceed Supplier has right not proceed with the work The Supplier's obligation under this Paragraph is conditioned on the Buyer's continuing to pay in timely fashion all amounts as to which it has not asserted a good faith written objection.

  - Timing of Notice. If either party wishes to pursue a claim, it shall inform the other party in writing, of its claim. The notice must be delivered to the other party within fifteen (7) days after the claiming party becomes aware of the event or circumstance giving rise to the claim.

  - Contents of Notice. The notice of claim shall state the nature of the claim, the events or circumstances giving rise to the claim, the type of relief requested, and the amount of time or additional compensation, or other damages sought. If the amount of time, compensation, or other damages sought are not reasonably ascertainable at the time, the claiming party shall so state, explain why, and provide whatever estimates of claim amount it can reasonably provide, and supplement the info1mation as soon as reasonably possible. The notice shall state clearly that the claiming party intends to assert a claim in litigation with respect to the claimed items.

  - Failure to Give Notice. Failure to give notice of claims within the time specified by this Article shall constitute the claiming party’s waiver of those claims.

Article12.  CONFIDENTIALITY

The parties hereby recognize the confidential nature of the clauses of this Agreement and all information associated with their respective activities, and hereby undertake to limit circulation of said information among their colleagues and to refrain from disclosing said information to third parties unless they are required to do so by an administrative or legal authority having jurisdiction. Confidentiality agreement is an annex to this contract Annex 8

Article 13. FORCE MAJEURE

  - This agreement may be suspended by virtue of a Force Majeure event experienced by either party, insofar as its application is physically prevented as a result of this Force Majeure event.

  - A Force Majeure event shall be construed as any unforeseeable and/or unavoidable event escaping the reasonable control of a Party and preventing its performance of its obligations under this agreement.

  - It is hereby agreed that the party invoking Force Majeure shall immediately and formally inform the other party in writing. The parties shall then work together with the objective of implementing the means most appropriate at that time to ensure that the normal execution of this agreement is resumed as quickly as possible.

  - It is hereby agreed that the party invoking Force Majeure shall do all that is within its power to attenuate the impact of this event and shall inform the other party when the Force Majeure event has ceased and resume performance of this agreement immediately.

## Article 14. FINAL PROVISIONS

  - This Agreement constitutes the whole agreement between the parties and supersedes and repeals all previous discussions, correspondence, negotiations, arrangements, understandings and agreements.

  - The Agent shall not be permitted to assign this Agreement in whole or in part without the prior written consent of the Principal.

  - This Agreement contains all the express provisions agreed to by the parties with regard to the subject matter of the Agreement, and the parties waive the right to rely on any alleged express provision(s) not contained in this Agreement.

  - Each provision of this Agreement will be valid and enforceable to the fullest extent permitted by law.  If any provision of this Agreement or the application of the provision to any person or circumstance will, to any extent, be invalid or unenforceable, the remainder of this Agreement, or the application of any provision to persons or circumstances other than those as to which it is held invalid or unenforceable, will not be affected by such invalidity or unenforceability, unless the provision or its application is essential to this Agreement.  The parties shall replace any invalid and/or unenforceable provision with a valid and enforceable provision that most closely meets the aims and objectives of the invalid and/or unenforceable provision.

  - In the event of any ambiguity or question of intent or interpretation arises, this Agreement shall be construed as drafted jointly by the parties and no presumption or burden of proof shall arise favouring or disfavouring any party by virtue of the authorship of any of the provisions of this Agreement.  No provision of this Agreement shall be construed against any party claiming such party or its counsel drafted that provision.

  - The relationship between the Principal and Agent is that of a vendor to its vendee, and Neither party shall have any authority to create or assume any obligation binding on the other party.

  - No addition, variation, subtraction, annulment or renunciation of any of the provisions of this contract shall be valid unless both parties sign an addendum thereof.

Done this day 17th June of 2024

For and on behalf of the Buyer 				For and on behalf of the Supplier:

__________________					_________________________

PATIENT NIYITEGEKA          			            	              DUFATANYE SALUS

EXECUTIVE DIRECTOR 	                                                     Managing Director

Annex 1: Extract of Supplier’s proposal Document No Proposal No DCS671-43 Annex 1  of  06 April  2024,

LIST OF GOODS AND PRICE SCHEDULE

| DESCRIPTION | QTY | U.P (RWF) | T.P (RWF) |
| --- | --- | --- | --- |
| DGPS dual unit system (1 base + 1 rover + 2 controllers) with required accessories | 1 | 25,760,000 | 25,760,000 |
| Scanning total station | 1 | 83,084,600 | 83,084,600 |
| Robotic total station | 1 | 34,400,000 | 34,400,000 |
| Autolock total station | 1 | 37,840,000 | 37,840,000 |
| Digital level | 5 | 10,320,000 | 51,600,000 |
| Automatic Level | 1 | 3,440,000 | 3,440,000 |
| 3D handheld slam laser scanner | 1 | 85,320,000 | 85,320,000 |
| Integrated handheld slam laser scanner with RTK GNSS receiver | 1 | 63,200,000 | 63,200,000 |
| TOTAL PRICE, VAT INCL |  |  | 384,644,600 |